# Jira-Style Sprint Backlog

# Project Title

E-commerce Order Delay Reduction Dashboard

Sprint Name

Sprint 1: Dashboard MVP

Sprint Duration

2 Weeks

Sprint Goal

Build the first usable version of the dashboard to monitor order delays, identify causes, and support operational decisions.

## Product Backlog Items

| ID | User Story | Priority | Story Points | Status |
| --- | --- | --- | --- | --- |
| US-01 | View delayed orders by month | High | 5 | Done |
| US-02 | Compare courier partner delays | High | 5 | Done |
| US-03 | Analyze city-wise delayed orders | High | 5 | Done |
| US-04 | Show KPI cards (Orders, Delay %, Revenue) | High | 8 | Done |
| US-05 | Add slicers for Month, Region, Courier | Medium | 5 | Done |
| US-06 | Compare customer rating by status | Medium | 3 | Done |
| US-07 | Display delay reasons chart | Medium | 3 | Done |
| US-08 | Add recommendations section | Medium | 3 | Done |
| US-09 | Improve dashboard UI formatting | Low | 3 | In Progress |
| US-10 | Add export-ready documentation | Medium | 5 | Done |

## Sprint Tasks

Data Preparation

- Import Excel dataset into Power BI

- Validate date formats

- Create calculated columns

- Create DAX measures

Dashboard Development

- Design executive summary layout

- Add KPI cards

- Add trend charts

- Add slicers

Documentation

- Create BRD

- Create FRD

- Create User Stories

## Definition of Done

A backlog item is considered complete when:

- Functional requirement is implemented

- Visual is tested

- Filters work correctly

- Labels are readable

- Logic is validated

## Sprint Review Outcome

Successfully delivered a functional dashboard MVP with documentation. Stakeholders can now monitor delays and identify key operational bottlenecks.

## Next Sprint Ideas

- Drill-through pages

- Forecasting visuals

- Alert thresholds

- Mobile layout optimization

- SQL data source integration